## Slide 1: Analytics Project Lifecycle
Partnering with business stakeholder
Business Process understanding
Ideas brainstorming
Scoping & Discovery
Define problem scope and outcomes
Align on the success KPIs
Set up steering committee for governance
Finalize methodology, delivery plan and SLAs
Ideation
Identify data elements and sources
Map the SAP tables
Data strategy – storage & extraction
Data cleaning and preparation
Exploratory data analysis
Data Exploration
Variable selections (outcome and features)
Feature engineering
Model selection
Hyper-parameter tuning
Model diagnosis
Model Development
Presentation of primary insights & results
Stakeholder feedback
BI dashboard development
Impact quantification
MVP delivery
Work with stakeholders to incorporate review feedback in analysis
Fine tune model based on primary insights
Final product ready for one country, tested and deployed
Validation & Refinement
Scale product to multiple countries
Set-up performance monitoring &
exception handling through DevOps
Continuous support
Productization

## Slide 2
Phases | Task Description | December |  |  |  | January |  |  |  | February |  |  |  | March |  |  | 
 |  | WK1 | WK2 | WK3 | WK4 | WK1 | WK2 | WK3 | WK4 | WK1 | WK2 | WK3 | WK4 | WK1 | WK2 | WK3 | WK4
Ideation | qDefine problem scope and outcomes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qBusiness Process Understanding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qAligning on Objective and Success KPI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qBrainstorming Ideas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qSetup steering committee for governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qFinalize on methodology, delivery timeline and outcomes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Gathering & Exploration | qCreating Data requirement, Identifying data elements/sources & Mapping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qData collection/extraction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qPreliminary data sanity/quality, data cleaning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qEDA – Exploratory data analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qBusiness alignment on preliminary insights & data inputs into model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Model Development | qBrainstorming on approach & hypothesis testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qFeature engineering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qSolution design & Model development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qModel selection, hyper parameter tuning & testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Validate & Refinement | qValidate model on unseen data (out of time & out of sample data) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qReview with stakeholder & Incorporate feedback into analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
MVP Go Live | qDevelop end to end data piplelines |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qPresent primary insights,Stakeholder feedback to prioritize feature & full-scale development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qUser acceptance testing & Go Live |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | qUser guide creation/FAQs & User onboarding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Project Timeline